What went well

* Successfully creating two distinct views for mentors and students
* Implemented many features that we planned to, including the ability to submit a meeting log, allowing a mentor to see all students and their mentees, and the ability to upload a csv to populate the database.
  + Finished many more features than we did in sprint 2 since we didn’t have to spend as much time learning the tech stack
* Successfully hosted website on the cloud
* Fixed cyber concerns like X-frame vulnerabilities and input buffer limits.
* Did better at documenting/commenting code

What didn’t go well

* Lack of communication sometimes
* Needed to restructure the database and rethink how our information was being stored.

What could be improved

* Remembering to assign people the Jira tasks that they commit to doing in the stand-ups.
* Better documentation for the cloud hosting process

Challenges

* For the next sprint, polishing the project to finish and meet all expectations and be fully functional for department use.
* For this sprint, communication was a challenge. In the next sprint, we will improve on communicating any major changes or issues we have.
* Making sure we are keeping up with the cyber requirements given